**Sprint 1**

**User Stories:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ref | subject | description | sprint | sprint\_estimated\_start | sprint\_estimated\_finish |
| 4 | Logo | Design logo for Independent Onion, and basket icon | Week 1 | 01/02/2018 | 14/02/2018 |
| 5 | Db Tables | Come up with prototype tables and columns (w/ relationships)  in the meeting we said:  user (with admin rights column), seller, customer, listings, order and anything else you might think we need | Week 1 | 01/02/2018 | 14/02/2018 |
| 6 | C9.io workspace | Create new php workspace and share with group. | Week 1 | 01/02/2018 | 14/02/2018 |
| 7 | Template | Create draft Moqup template of front page | Week 1 | 01/02/2018 | 14/02/2018 |

**Associated Tasks:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ref | user\_story | subject | description | sprint | assigned\_to\_full\_name |
| 11 | 4 | design draft logo |  | Week 1 | Dylan Ellis |
| 12 | 4 | design draft basket |  | Week 1 | Dylan Ellis |
| 10 | 5 | think of them |  | Week 1 | Thomas Makey |
| 14 | 5 | also think of tables |  | Week 1 | Andrew Heath |
| 8 | 6 | create it |  | Week 1 | Benjamin Eversfield |
| 13 | 6 | invite |  | Week 1 | Benjamin Eversfield |
| 15 | 6 | Test: edit the 'EditMe.php' file |  | Week 1 | Dylan Ellis |
| 9 | 7 | make the thing |  | Week 1 | Benjamin Eversfield |