**Sprint 3**

**User Stories:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **ref** | **subject** | **description** | **sprint** | **sprint\_estimated\_start** | **sprint\_estimated\_finish** |
| 88 | Finalise colour scheme |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 |
| 91 | Develop Search Facility |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 |
| 96 | Image upload facility |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 |
| 99 | Create Seller Page |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 |
| 103 | Database population |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 |
| 107 | Create Product listings page |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 |
| 111 | Create Items page |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 |
| 115 | Add trigger and data to db |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 |
| 121 | Create shopping basket / order system |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 |

**Associated Tasks:**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ref | user\_story | subject | description | sprint | sprint\_estimated\_start | sprint\_estimated\_finish | assigned\_to\_full\_name |
| 90 | 88 | Apply validated colour scheme to site |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Dylan Ellis |
| 89 | 91 | Decide on colour scheme, validated by team |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Dylan Ellis |
| 92 | 91 | Create code to run default "select all" query for products page and test, no css just outputs to white page |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Dylan Ellis |
| 93 | 91 | add drop down menu for onion type (and any other variables and appropriate interface (check box etc)) |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Dylan Ellis |
| 94 | 91 | add open text box search (i.e. customer remembers only part of description, searches for "Dorset" etc) |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Dylan Ellis |
| 95 | 91 | integrate tested code into products page and test |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Dylan Ellis |
| 97 | 96 | setup folder on cloud9 for user uploaded images |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Dylan Ellis |
| 98 | 96 | add image upload to seller registration (and customer?) |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Dylan Ellis |
| 100 | 99 | Create html/css template for seller info page (as viewed by customer) |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Thomas Makey |
| 101 | 99 | incorporate php to display seller name, member since(?), average review score, number of reviews, seller information and three (or four) reviews |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Thomas Makey |
| 102 | 99 | photo will be pulled from db, needs default behaviour if no image set |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Thomas Makey |
| 104 | 103 | Complete reviews entries and assign to sellers |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Habib Khan |
| 105 | 103 | enter data for extended customer address fields |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Habib Khan |
| 106 | 103 | find images of onions (alter if necessary to 250x250), store in subfolder in images folder on cloud9 |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Habib Khan |
| 125 | 103 | Populate Products table (please) |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Habib Khan |
| 108 | 107 | Create html/template for products listing page to be viewed by user, will have section reserved for search at the top |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Andrew Heath |
| 109 | 107 | write stand-in php to select all products from database |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Andrew Heath |
| 110 | 107 | use of foundation to display product cards, name and seller information that link appropriately |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Andrew Heath |
| 112 | 111 | create html/css template for individual item page (w/ item photo, product name, seller name, price per unit, delivery info, quantity selector, big "add to basket" button |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Andrew Heath |
| 113 | 111 | php to pull relevant data from the base of data |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Andrew Heath |
| 114 | 111 | quantity select list mustn't offer more delicious onions than there are currently stuffed in the databasotron |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Andrew Heath |
| 116 | 115 | create trigger to reduce "available stock" data on submission of order |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Benjamin Eversfield |
| 117 | 115 | Check products table fields are correct, populate table with test data |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Benjamin Eversfield |
| 118 | 115 | Create orders and order items to test data base functions correctly, I’m not looking forward to this bit |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Benjamin Eversfield |
| 119 | 115 | alter seller and customer logins to be unique |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Benjamin Eversfield |
| 120 | 115 | create an admin account and remove admin privileges from sellers |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Benjamin Eversfield |
| 122 | 121 | create basic template that shows items and quantities, totals in table, customer delivery details, has purchase button. |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Benjamin Eversfield |
| 123 | 121 | Create stand in code to populate order table from stand-in session variables, pull data from db with php |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Benjamin Eversfield |
| 124 | 121 | click of purchase button updates order and order item tables, fires trigger and clears item session data |  | Sprint 3 aka Timothy | 22/02/2018 | 28/02/2018 | Benjamin Eversfield |