**Sprint 4**

**User Stories:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ref | subject | description | sprint | sprint\_estimated\_start | sprint\_estimated\_finish |
| 126 | Populate Products Table |  | Sprint 4 aka Ronald | 01/03/2018 | 07/03/2018 |
| 128 | Acquire Onion Imagery |  | Sprint 4 aka Ronald | 01/03/2018 | 07/03/2018 |
| 131 | Reg form logistics |  | Sprint 4 aka Ronald | 01/03/2018 | 07/03/2018 |
| 134 | Code cleaning |  | Sprint 4 aka Ronald | 01/03/2018 | 07/03/2018 |
| 141 | Listings, listings and listings |  | Sprint 4 aka Ronald | 01/03/2018 | 07/03/2018 |
| 143 | Personal welcome screens |  | Sprint 4 aka Ronald | 01/03/2018 | 07/03/2018 |

**Associated Tasks:**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ref | user\_story | subject | description | user\_story | sprint | sprint\_estimated\_start | sprint\_estimated\_finish | assigned\_to\_full\_name |
| 127 | 126 | Do the populating of the productings tablers |  | 126 | Sprint 4 aka Ronald | 01/03/2018 | 07/03/2018 | Habib Khan |
| 129 | 128 | Get them. Yes, get them. |  | 128 | Sprint 4 aka Ronald | 01/03/2018 | 07/03/2018 | Habib Khan |
| 130 | 128 | Upload the images to c9 with correct filenames |  | 128 | Sprint 4 aka Ronald | 01/03/2018 | 07/03/2018 | Habib Khan |
| 132 | 131 | Ensure that registration forms behave as intended |  | 131 | Sprint 4 aka Ronald | 01/03/2018 | 07/03/2018 | Dylan Ellis |
| 133 | 131 | Ensure that registration forms look the same and are lovely to behold |  | 131 | Sprint 4 aka Ronald | 01/03/2018 | 07/03/2018 | Dylan Ellis |
| 135 | 134 | Make login form look better |  | 134 | Sprint 4 aka Ronald | 01/03/2018 | 07/03/2018 | Benjamin Eversfield |
| 136 | 134 | address login form user session variable bug (set to user id, not user in. booleans for user/seller/admin?) |  | 134 | Sprint 4 aka Ronald | 01/03/2018 | 07/03/2018 | Benjamin Eversfield |
| 137 | 134 | Sort out nav bar issue where admin panel appears regardless of user |  | 134 | Sprint 4 aka Ronald | 01/03/2018 | 07/03/2018 | Benjamin Eversfield |
| 138 | 134 | sort out nav bar issue where looks for userIn isset (which can happen in failed login) |  | 134 | Sprint 4 aka Ronald | 01/03/2018 | 07/03/2018 | Benjamin Eversfield |
| 139 | 134 | Complete basket |  | 134 | Sprint 4 aka Ronald | 01/03/2018 | 07/03/2018 | Benjamin Eversfield |
| 140 | 134 | mend footer css |  | 134 | Sprint 4 aka Ronald | 01/03/2018 | 07/03/2018 | Benjamin Eversfield |
| 142 | 141 | complete and tidy up seller and customer and item related pages. You know what to do. |  | 141 | Sprint 4 aka Ronald | 01/03/2018 | 07/03/2018 | Andrew Heath |
| 144 | 143 | Create a welcome page for customer once login. have welcome message, current details that sort of stuff. link to amend page. |  | 143 | Sprint 4 aka Ronald | 01/03/2018 | 07/03/2018 | Thomas Makey |
| 145 | 143 | amend details page. pulls and populates form from dB, resubmits and overwrites. |  | 143 | Sprint 4 aka Ronald | 01/03/2018 | 07/03/2018 | Thomas Makey |