**Sprint 5 Retrospective - 21 Mar 2018-27 Mar 2018**

**Name:** Benjamin Eversfield

**What went well:** Extra site functionality added without any problems

**What didn’t go well:** On reflection, I think a two week sprint would have been better to account for people going home and/or working during the first week of the holidays. Productivity was understandably down.

**What could be improved:** double check sprint dates and capacity possibilities with the team.

**Name:** Andrew Heath

**What went well:** was able to work efficiently

**What didn’t go well:** communication during the holidays was a bit lack

**What could be improved:** more communication, during the times where we are not meeting weekly

**Name:** Dylan Ellis

**What went well:** Tasks were accomplished.

**What didn’t go well:** Communication was lacking and I didn’t work to my full potential, was too relaxed due to holidays.

**What could be improved:** Work daily and communicate more.

**Name:** Habib Khan

**What went well:** All tasks required to be completed we completed.

**What didn’t go well:** Communication could have been better

**What could be improved:** Communication

**Name:** Tom Makey

**What went well:** Personally,Nothing.

**What didn’t go well:** Due to holidays I returned home and had to work a lot. I didn’t really have much time to do anything during this sprint and therefore let my team down.

**What could be improved:** I could of used some time where I was at home but didn’t work due to tiredness. Although the work will be done and it hasn’t caused too much of an issue for the team overall.