**Sprint 5**

**User Stories:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **ref** | **subject** | **description** | **sprint** | **sprint\_estimated\_start** | **sprint\_estimated\_finish** |
| 146 | As a customer I want feedback that the purchase process was successful | Acceptance Criteria:  1. Customer can complete purchase and receive unique order number 2. If purchase fails, user will be informed and returned to the basket where the contents will remain 3. Customer should not be able to generate order number without items in the basket | Sprint 5 aka Melanie | 21/03/2018 | 27/03/2018 |
| 151 | As a Habib I can find images for the seller table | Acceptance Criteria:  1. Each Seller has an individual, business relevant image to be displayed to the user 2. Images do not exceed size restriction 3. Images are sensibly compressed to have a small data footprint and acceptable visual qualilty | Sprint 5 aka Melanie | 21/03/2018 | 27/03/2018 |
| 155 | As a seller I can view and amend my details | Acceptance Criteria:  1. Seller is correctly redirected to appropriate seller home on successful login. 2. Correct information is pulled from database. 3. Amend functionality shows seller currently stored information and can be successfully altered. | Sprint 5 aka Melanie | 21/03/2018 | 27/03/2018 |
| 159 | As a customer I am presented with consistent and neat styling throughout my onion interlude | Acceptance Criteria:  1. User does not notice any design/ui anomalies on their journey through the site. 2. Styling rules defined on home page are consistent through out. 3. Pages load correctly | Sprint 5 aka Melanie | 21/03/2018 | 27/03/2018 |
| 164 | As an admin I can action basic admin functionality through the website | Acceptance Criteria:  1. Only admin account can access admin page 2. Admin has full access to data 3. Possible operations on data are clear 4. Data retrieved and changes to database are successful each time | Sprint 5 aka Melanie | 21/03/2018 | 27/03/2018 |

**Associated Tasks:**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ref | user\_story | subject | sprint | sprint\_estimated\_start | sprint\_estimated\_finish | assigned\_to\_full\_name |
| 147 | 146 | Create page for basket to redirect to containing completion message | Sprint 5 aka Melanie | 21/03/2018 | 27/03/2018 | Benjamin Eversfield |
| 150 | 146 | Generate unique order number and store in database | Sprint 5 aka Melanie | 21/03/2018 | 27/03/2018 | Benjamin Eversfield |
| 152 | 151 | acquire images | Sprint 5 aka Melanie | 21/03/2018 | 27/03/2018 | Habib Khan |
| 153 | 151 | resize and compress images | Sprint 5 aka Melanie | 21/03/2018 | 27/03/2018 | Habib Khan |
| 154 | 151 | upload to c9 in relevant folder | Sprint 5 aka Melanie | 21/03/2018 | 27/03/2018 | Habib Khan |
| 156 | 155 | Create well-laid-out page that is visually appealing, functional and self explanatory | Sprint 5 aka Melanie | 21/03/2018 | 27/03/2018 | Thomas Makey |
| 157 | 155 | Create look-ups to pull relevant data from database to display to seller | Sprint 5 aka Melanie | 21/03/2018 | 27/03/2018 | Thomas Makey |
| 158 | 155 | Add functionality to amend seller details | Sprint 5 aka Melanie | 21/03/2018 | 27/03/2018 | Thomas Makey |
| 160 | 159 | alter logo and basket icon padding/margins to create evenness, well-being and a consistent nav bar height. | Sprint 5 aka Melanie | 21/03/2018 | 27/03/2018 | Dylan Ellis |
| 161 | 159 | Restyle seller information page to be more open and neat, remove deprecated html such as <u> tags to maintain separation of data from style. Reference wireframes and websites | Sprint 5 aka Melanie | 21/03/2018 | 27/03/2018 | Dylan Ellis |
| 162 | 159 | Make logo a link to home page as per convention | Sprint 5 aka Melanie | 21/03/2018 | 27/03/2018 | Dylan Ellis |
| 163 | 159 | Investigate image loading issue on home page | Sprint 5 aka Melanie | 21/03/2018 | 27/03/2018 | Dylan Ellis |
| 165 | 164 | Create admin home page, ensure admin is redirected there from login. Page has clear buttons/links to pages offering specific admin functionality | Sprint 5 aka Melanie | 21/03/2018 | 27/03/2018 | Andrew Heath |
| 166 | 164 | Create page to view all sellers, customers and (for now) delete an entry | Sprint 5 aka Melanie | 21/03/2018 | 27/03/2018 | Andrew Heath |
| 167 | 164 | Create page to view all orders, each order name, number, is a link to its list of items. Can delete order. | Sprint 5 aka Melanie | 21/03/2018 | 27/03/2018 | Andrew Heath |