**Sprint 6**

**User Stories:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **ref** | **subject** | **description** | **sprint** | **sprint\_estimated\_start** | **sprint\_estimated\_finish** |
| 168 | As a customer I can see individual images for products/customers/sellers | Acceptance Criteria:  1. All sections of website requiring an image have one 2. Correct Images are displayed 3. Apex returns no errors on running of script | Sprint 6 aka Deborah | 29/03/2018 | 04/04/2018 |
| 172 | #159 As a customer I am presented with consistent and neat styling throughout my onion interlude | Acceptance Criteria:  1. User does not notice any design/ui anomalies on their journey through the site. 2. Styling rules defined on home page are consistent throughout. Pages load correctly. | Sprint 6 aka Deborah | 29/03/2018 | 04/04/2018 |
| 175 | As a seller my best reviews are displayed on my seller home page in a visually appealing fashion | Acceptance Criteria  1. review boxes display evenly and correctly 2. text doesn't leave div 3. best reviews pulled from db | Sprint 6 aka Deborah | 29/03/2018 | 04/04/2018 |
| 177 | Team Req: Build test page for oci connection test | Acceptance Criteria:  1. page code is consistent with requirements and ready for deployment | Sprint 6 aka Deborah | 29/03/2018 | 04/04/2018 |
| 180 | As a seller I can view and amend my details | Acceptance Criteria:  1. Seller is correctly redirected to appropriate seller home on successful login. 2. Correct information is pulled from database. 3. Amend functionality shows seller currently stored information and can be successfully altered. | Sprint 6 aka Deborah | 29/03/2018 | 04/04/2018 |
| 184 | As an admin I can update a seller or customer record from the admin panel | Acceptance Criteria:  1. update option sits neatly with delete option 2. page redirects to correctly populated page 3. update sql functions correctly, main admin page shows new information in table. | Sprint 6 aka Deborah | 29/03/2018 | 04/04/2018 |

**Associated Tasks:**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ref | user\_story | subject | sprint | sprint\_estimated\_start | sprint\_estimated\_finish | assigned\_to\_full\_name |
| 169 | 168 | upload images to correct c9 folder | Sprint 6 aka Deborah | 29/03/2018 | 04/04/2018 | Habib Khan |
| 170 | 168 | amend database so that image names in db are correct to those in c9 | Sprint 6 aka Deborah | 29/03/2018 | 04/04/2018 | Habib Khan |
| 171 | 168 | pass completed and error-check sql to database manager | Sprint 6 aka Deborah | 29/03/2018 | 04/04/2018 | Habib Khan |
| 173 | 172 | alter logo and basket icon padding/margins to create evenness, well-being and a consistent nav bar height. | Sprint 6 aka Deborah | 29/03/2018 | 04/04/2018 | Dylan Ellis |
| 174 | 172 | Restyle seller information page to be more open and neat, remove deprecated html such as <u> tags to maintain separation of data from style. Reference wireframes and websites | Sprint 6 aka Deborah | 29/03/2018 | 04/04/2018 | Dylan Ellis |
| 187 | 172 | add to query for sellers page to not pull seller\_id 31 as this is the admin row | Sprint 6 aka Deborah | 29/03/2018 | 04/04/2018 | Dylan Ellis |
| 176 | 175 | change review table output to individual boxes with quote and name (name in italics) | Sprint 6 aka Deborah | 29/03/2018 | 04/04/2018 | Benjamin Eversfield |
| 178 | 177 | Build page using correct syntax to select, delete, update | Sprint 6 aka Deborah | 29/03/2018 | 04/04/2018 | Benjamin Eversfield |
| 179 | 177 | research php needed for connection and queries on Apex db | Sprint 6 aka Deborah | 29/03/2018 | 04/04/2018 | Benjamin Eversfield |
| 181 | 180 | Create well-laid-out page that is visually appealing, functional and self-explanatory | Sprint 6 aka Deborah | 29/03/2018 | 04/04/2018 | Thomas Makey |
| 182 | 180 | Create look-ups to pull relevant data from database to display to seller | Sprint 6 aka Deborah | 29/03/2018 | 04/04/2018 | Thomas Makey |
| 183 | 180 | Add functionality to amend seller details | Sprint 6 aka Deborah | 29/03/2018 | 04/04/2018 | Thomas Makey |
| 185 | 184 | Have amend/update seller/customer option in crud table, link redirects to update page | Sprint 6 aka Deborah | 29/03/2018 | 04/04/2018 | Andrew Heath |
| 186 | 184 | update page displays all data, allows update of all data except seller\_id | Sprint 6 aka Deborah | 29/03/2018 | 04/04/2018 | Andrew Heath |