**Sprint 7**

**User Stories:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **ref** | **subject** | **description** | **sprint** | **sprint\_estimated\_start** | **sprint\_estimated\_finish** |
| 188 | Team Goal: Produce website personas documentation | Acceptance criteria:  1. The final document is well researched, accurate, well-written and, once presented to the team, is agreed upon as accurate and good. | Sprint 7 aka Wilhelm | 05/04/2018 | 12/04/2018 |
| 192 | Team Goal: Fix admin amendment form display issue | Acceptance criteria  1. the amendment form page loads within the homepage frame | Sprint 7 aka Wilhelm | 05/04/2018 | 12/04/2018 |
| 194 | As a user I cannot access functionality not presently available to me | Acceptance Criteria:  1. user not logged in can't access the basket functionality (and therefore not affect quantity amounts etc) 2. user not logged in is redirected to login 3. Seller/admin can use customer functionality | Sprint 7 aka Wilhelm | 05/04/2018 | 12/04/2018 |
| 196 | Team Goal: update ERD | Acceptance Criteria:  1. New ERD reflects current data system | Sprint 7 aka Wilhelm | 05/04/2018 | 12/04/2018 |
| 198 | As a user I feel welcomed to the site as part of a personalised experience. | Acceptance Criteria:  1. Nav bar displays name for logged in user, relevant to current user 2. Seller can access their personal home page from the nav bar. | Sprint 7 aka Wilhelm | 05/04/2018 | 12/04/2018 |
| 201 | Team Goal: Research Apex Reports page for site | Acceptance Criteria:  1. Report back to team on possibilities of Apex Reports on site. | Sprint 7 aka Wilhelm | 05/04/2018 | 12/04/2018 |

**Associated Tasks:**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ref | user\_story | subject | sprint | sprint\_estimated\_start | sprint\_estimated\_finish | assigned\_to\_full\_name |
| 189 | 188 | Research what personas are in the context of an e-commerce website to gain full understanding | Sprint 7 aka Wilhelm | 05/04/2018 | 12/04/2018 | Habib Khan |
| 193 | 192 | Fix the links so that the amendment form loads in the homepage frame | Sprint 7 aka Wilhelm | 05/04/2018 | 12/04/2018 | Andrew Heath |
| 195 | 194 | Alter "add to basket" button code so that if no one is logged in it redirects to login, display the correct text in the button. If seller or admin logs in, add to basket button is displayed but is greyed out and unusable. | Sprint 7 aka Wilhelm | 05/04/2018 | 12/04/2018 | Andrew Heath |
| 197 | 196 | Produce updated ERD that has correct tables, rows and data types and limits. | Sprint 7 aka Wilhelm | 05/04/2018 | 12/04/2018 | Thomas Makey |
| 199 | 198 | Add customer first name, seller's company name or "admin" to the navbar welcome to be displayed when the relevant user-type logs in. | Sprint 7 aka Wilhelm | 05/04/2018 | 12/04/2018 | Dylan Ellis |
| 200 | 198 | Add "my page" link to navbar for seller accounts, linking to relevant seller's home page. | Sprint 7 aka Wilhelm | 05/04/2018 | 12/04/2018 | Dylan Ellis |
| 190 | 201 | Decide the brand specific personas that io.io is marketing to | Sprint 7 aka Wilhelm | 05/04/2018 | 12/04/2018 | Habib Khan |
| 191 | 201 | Produce a document to be presented to assessors listing the personas and a description of how io.io attracts and satisfies them | Sprint 7 aka Wilhelm | 05/04/2018 | 12/04/2018 | Habib Khan |
| 202 | 201 | Think of useful way reports could be generated (admin: traffic? Seller: sales?) | Sprint 7 aka Wilhelm | 05/04/2018 | 12/04/2018 | Benjamin Eversfield |
| 203 | 201 | Research embedding report in webpage. | Sprint 7 aka Wilhelm | 05/04/2018 | 12/04/2018 | Benjamin Eversfield |