**Sprint 8 Retrospective - 12 APR 2018- 18 APR 2018**

**Name:** Benjamin Eversfield

**What went well:** Despite the higher workload (as we were trying to end development with this sprint) I completed my tasks as well as additional tasks that emerged along the way.

**What didn’t go well:** Overall the sprint went really well so there isn’t much to say here. I had expected a few finishing touches to be needed but there was a larger amount required and time had to be found (and was, thanks to good organisation).

**What could be improved:** Perhaps slightly better team communication overall for this sprint.

**Name:** Andrew Heath

**What went well:** This last sprint had a lot of tasks that needed to be finished, we were able to divy them up well and were able to finish.

**What didn’t go well:** some tasks that were assigned took longer to be completed, which meant that other part of the project could not be completed in tandem.

**What could be improved:** Better communication or acknowledgement of tasks

**Name:** Dylan Ellis

**What went well:** The amount of tasks I had to complete was high, but they were all accomplished prior to the deadline, leaving extra time for smaller miscellaneous tasks.

**What didn’t go well:** When compared to some other sprints, communication was a little lacking in this final one. This didn’t pose much of an issue, however.

**What could be improved:** Communicate more.

**Name:** Habib Khan

**What went well:** I had completed all the tasks which had been assigned to me and were able to achieve the perfect sprint which the team had aimed for.

**What didn’t go well:** I need to ensure once I have completed the tasks which were assigned to me to change the state in taiga.

**What could be improved:** I should change the state of the taiga tasks straight away.

**Name:** Tom Makey

**What went well:** I completed the tasks that were assigned to me in advance of the end sprint date a we were aiming for the perfect sprint which I believe we achieved.

**What didn’t go well:** I missed the team meeting this week regretfully as It would of been good to catch up with everyone after a long break.

**What could be improved:** I shouldnt of missed the group meeting for any reason and should of had better control of my schedule.