**Sprint 8**

**User Stories:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **ref** | **subject** | **description** | **sprint** | **sprint\_estimated\_start** | **sprint\_estimated\_finish** |
| 204 | As a user I am face with a bug-free design to incite confidence in the website | Acceptance Criteria:  1. When viewing the front page of the website the latest onions and top sellers images load and remain visible 2. Seller image loads consistently on individual seller page 3. Report test page link no longer displays on login page 4. Pages do not display the result of duplicated code anywhere on the website | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 |
| 206 | As a user I am presented with neat and consistent styling | Acceptance Criteria:  1. Headers on page sections sit within the central content column 2. Product page looks neat, organised and "full" 3. All buttons have the same styling 4. Decision reached on circular images, reported to team, team agrees with decision, decision implemented. | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 |
| 212 | TEAM GOAL: Produce up-to-date ERD | Acceptance Criteria:  1. ERD is 100% accurate to the data system 2. ERD is presented in the correct folder | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 |
| 217 | TEAM GOAL: Translate MySQL statements to Oracle SQL | Acceptance Criteria:  1. Test page connects to APEX account 2. SQL in test page uses APEX database 3. Correct records returned and behaviour of site is normal | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 |
| 220 | TEAM GOAL: clean the code | Acceptance Criteria:  1. No purpose-less code remains 2. All code is well commented | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 |
| 223 | TEAM GOAL: Portfolio Page | Acceptance Criteria:  1. Portfolio page meets the specification 2. The team agrees on the styling 3. The page links to the website | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 |
| 227 | TEAM GOAL: Produce personas documentation | Acceptance Criteria:  1. Personas are relevant to team's design intentions 2. Personas are clearly explained and their relevance to the site design is clear | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 |
| 232 | As a customer my login credentials are securely encrypted | Acceptance Criteria:  1. Passwords are saved in hashed form 2. login system performs correctly | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 |
| 236 | As an admin I can review a website summary via APEX | Acceptance Criteria:  1. Only admin can access link to report 2. Admin panel cannot be accessed from APEX without admin login 3. Data displayed on report is accurate | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 |

**Associated Tasks:**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ref | user\_story | subject | sprint | sprint\_estimated\_start | sprint\_estimated\_finish | assigned\_to\_full\_name |
| 205 | 204 | Remove duplicate ID's in equalizer divs and replace with classes | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Andrew Heath |
| 210 | 204 | Fix issue where seller thumbnail displays on seller page but not on individual seller page | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Andrew Heath |
| 211 | 204 | Remove the report test page link from login page when finished with it | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Benjamin Eversfield |
| 215 | 204 | Check for duplicate code from suspected de-syncing issue | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Andrew Heath |
| 207 | 206 | solve centring issues on headers | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Dylan Ellis |
| 208 | 206 | Neaten the individual product page layout | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Dylan Ellis |
| 209 | 206 | Take decisive action to resolve the button design issue | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Dylan Ellis |
| 216 | 206 | Investigate use of Foundation's circular image class on product and seller page | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Andrew Heath |
| 213 | 212 | Create up-to-date ERD to represent final data structure | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Thomas Makey |
| 214 | 212 | Screenshot ERD and add to folder as "final ERD" or similar | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Thomas Makey |
| 218 | 217 | Build test page on student server that pulls from APEX version of the database | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Benjamin Eversfield |
| 219 | 217 | Build relevant SQL queries in APEX, testing in SQL Commands, ready for final website version deployment | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Benjamin Eversfield |
| 221 | 220 | Remove code remaining in php files that was generated during the construction of the site and serves no further purpose (not inc. code built for testing purposes) | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Andrew Heath |
| 222 | 220 | Ensure that all code is appropriately commented | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Andrew Heath |
| 224 | 223 | Build portfolio page that meets the specification of the mark scheme | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Dylan Ellis |
| 225 | 223 | Style portfolio page in a professional, content relevant, fashion | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Dylan Ellis |
| 226 | 223 | Portfolio page is index.html and contains link to website | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Dylan Ellis |
| 228 | 227 | Research what personas are in the context of an e-commerce website to gain full understanding | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Habib Khan |
| 229 | 227 | Derive relevant personas | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Habib Khan |
| 230 | 227 | Explain how website appeals to the personas | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Habib Khan |
| 233 | 232 | Create tables of current customer and seller passwords, apply sha1 and salt | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Benjamin Eversfield |
| 234 | 232 | Apply sha1 hash (and salt) security to login system | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Benjamin Eversfield |
| 235 | 232 | Test with single login then alter db (mysql and APEX) to hold correct hashed passwords | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Benjamin Eversfield |
| 237 | 236 | Create application in apex to hold report of business stats | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Benjamin Eversfield |
| 238 | 236 | style report to match website | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Benjamin Eversfield |
| 239 | 236 | build content and sql | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Benjamin Eversfield |
| 240 | 236 | add links to and from admin panel on website | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Benjamin Eversfield |
| 241 | 236 | create security profile for application and use isset on adminhome to prevent access without login | Sprint 8 aka The Final Push | 12/04/2018 | 18/04/2018 | Benjamin Eversfield |